Northern Legacy - Phased Rollout & MVP Strategy

Phase 1: The "Compliance & Revenue" MVP

Goal: Achieve full New York OCM regulatory compliance, open the Clayton storefront, and launch standard Land and Water deliveries. Focus: Security, Metrc integration, and core transaction flow.

Features Included in Phase 1:

- The Compliance Gate: 21+ Age Gate and the full Persona/Jumio ID Verification flow.

- E-Commerce & Payments: The customer-facing product menu, cart weight-limit math (NYS possession limits), and the ACH payment gateway integration.

- Inventory & Metrc (Core): Bi-directional Metrc sync for receiving incoming wholesale packages and pushing outgoing real-time sales receipts to the state.

- In-Store POS: The tablet-based budtender checkout interface for walk-ins and cash pickup reservations.

- Driver App & The Dual-Scan: The PWA mobile app for drivers featuring the QR Handoff Token scanner, the 2D Barcode scanner, and basic offline-sync capabilities.

- Delivery Telematics (Core): Basic background GPS breadcrumbing to satisfy the OCM 48-hour tracking mandate.

- Simplified Delivery Windows (MVP Compromise): Instead of the complex "Dynamic Anchor" algorithm, Phase 1 simply uses hard-capped windows (e.g., maximum 4 boat deliveries per Afternoon window). The Admin manually routes the boat the night before.

Phase 2: Logistics Automation & Retention

Goal: Automate the manual administrative tasks, optimize river fuel costs, and activate digital marketing to drive repeat business. Focus: Algorithmic routing, SMS marketing, and operational efficiency.

Features Included in Phase 2:

- Dynamic Anchor Algorithm: Activating the intelligent routing math that automatically disables time windows based on distance from the first anchor customer, and auto-dispatches the 1-hour precision delivery texts.

- SMS Marketing Engine: The Twilio integration for TCPA-compliant "Double Opt-In" marketing blasts, allowing Admins to send targeted drop alerts.

- Advanced Exception Handling: Automating the 24-hour hold logic so the system automatically triggers ACH refunds and restores inventory without an Admin clicking a button.

- Kitting & Consumables Tracking: Linking non-sellable inventory (exit bags, glass jars) to sellable flower to automate back-office supply chain management.

- Admin Dashboard Enhancements: Adding visual heatmaps of St. Lawrence River delivery density to help plan future boat deployments or dock acquisitions.

Phase 3: The Ecosystem Scale

Goal: Expand functionality for high-volume seasons and deeper internal analytics. Focus: Hardware integrations and data insights.

Features Included in Phase 3:

- MDM Kiosk Mode Automation: Full integration with Apple Business Manager/Jamf to completely lock down driver tablets remotely.

- Loyalty Program Integration: A compliant points-based rewards system tied to the unique user ID hash.

- Cultivation-to-Retail Pipeline UI: A dedicated interface specifically for mapping the internal Excelsior Genetics farm harvest batches directly into the retail inventory without leaving the application.